HIGH NOON

Build plan for Claude Code

Wolf Creative  |  September 2026  |  9 phases

This document is the source of truth for building High Noon. Work through the phases in order, one Claude Code session per phase, and commit after each one. CLAUDE.md is delivered as a separate file and goes in the project folder before Phase 1.

# 1. Project overview

| Item | Detail |
| --- | --- |
| Project | High Noon (working title) |
| Purpose | A side-scrolling western showdown where you spend grub to send lawmen at the outlaw hideout while defending your jailhouse. |
| User | Matt (personal project) |
| Build type | Hosted web app: Next.js on Vercel, cloud saves in Turso |
| Devices | Phone and iPad (touch, landscape) plus Mac (mouse) |
| Local port | 3004 during development only (pm2 name: high-noon). Not a Hub tool. |

You play the Sheriff of a frontier town. Grub builds up automatically during each battle and you spend it to send Brawlers, Gunslingers, and Riders down the main street. They march on their own toward the outlaw Hideout, fighting any outlaws they meet. Each unit type beats one other type and loses to the third, and the outlaw gang reads what you send and counters it. When things get tight, you swipe across the street to throw a line of dynamite. Winning pays bounty, which you spend at the General Store to permanently level up your lawmen, who visibly gear up as they rank up.

# 2. Features

## Version 1 (this build)

- Grub economy: grub ticks up during battle and pays for units.

- Three units in a counter triangle: Brawler beats Gunslinger, Gunslinger beats Rider, Rider beats Brawler. Counters deal double damage.

- Auto-battle lane: units march, fight whoever is in range, then attack the building.

- Counter-picking outlaw AI: reads your army and gets smarter and richer each stage.

- Dynamite: swipe across the street to blast outlaws, then a 10 second cooldown.

- Five stages on a trail map, unlocked in order.

- General Store: spend bounty to level each unit from 1 to 5. Level 3 and 5 change how they look.

- Cloud save: progress syncs across devices through Turso, protected by a 4-digit PIN.

## Later (Phase 2 of the game, not in this build)

- Snake-oil Doc: fragile support unit that heals nearby lawmen.

- Gatling Wagon: slow, expensive heavy unit that soaks damage (the grounded stand-in for the original beast unit).

- Doc's Tonic power: trace a circle on screen to heal your units.

- PNG sprites replacing the code-drawn art.

- Sound effects and music, stages 6 to 10, add to home screen.

# 3. Tech stack

| Choice | Why |
| --- | --- |
| Next.js 15 + TypeScript | Same as your other Vercel project. Hosts the game page and the save API in one place. |
| Phaser 3 | The standard web game engine. Handles drawing, animation, touch, and the game loop. |
| Tailwind | Styles the title and PIN screens outside the game canvas. |
| Drizzle + Turso | Cloud save, the same pattern as your personal dashboard. |
| localStorage | Instant save on the device so the game never waits on the internet. |
| Vercel + GitHub | Free hosting. Every push redeploys automatically. |
| pm2 | Runs the local dev server on port 3004, same as all your tools. |

# 4. Game design reference

Claude Code builds these numbers into config files in Phase 2, so you can tweak balance later by changing one number instead of hunting through code.

## Theme map

| Original idea | Western version |
| --- | --- |
| Ancient tribe | Frontier town (you are the Sheriff) |
| Meat | Grub (in-battle resource) |
| Gold | Bounty (permanent currency) |
| Your totem | Jailhouse (left side) |
| Enemy stronghold | Outlaw Hideout (right side) |
| Melee infantry | Brawler |
| Ranged hunters | Gunslinger |
| Heavy cavalry | Rider |
| Mystics (later) | Snake-oil Doc |
| Dinosaurs (later) | Gatling Wagon |
| Lightning | Dynamite |
| Healing (later) | Doc's Tonic |

## Units (level 1)

| Unit | Cost | HP | Damage | Range | Speed | Beats |
| --- | --- | --- | --- | --- | --- | --- |
| Brawler | 15 | 60 | 8 | 18 | 36 | Gunslinger |
| Gunslinger | 25 | 35 | 7 | 110 | 30 | Rider |
| Rider | 40 | 90 | 12 | 20 | 66 | Brawler |

All units attack every 0.66 seconds. Grub starts at 30 and grows by 7 per second.

## Stages

| # | Name | Enemy grub | Counter chance | Outlaw level | Hideout HP | Bounty |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Dusty Gulch | 0.9x | 30% | 1 | 500 | 40 |
| 2 | Rattlesnake Pass | 1.0x | 45% | 1 | 600 | 55 |
| 3 | Coyote Creek | 1.1x | 55% | 2 | 700 | 70 |
| 4 | Dead Man's Mesa | 1.2x | 70% | 3 | 800 | 90 |
| 5 | Black Hat Canyon | 1.35x | 80% | 4 | 900 | 120 |

Replaying a beaten stage pays half. A loss pays 10 so you can always grind a little.

## Upgrades

| Level | Cost | HP and damage | Look |
| --- | --- | --- | --- |
| 1 | Start | Base | Plain shirt and hat |
| 2 | 50 | +12% | Same |
| 3 | 100 | +24% | Duster coat and tin badge |
| 4 | 175 | +36% | Same |
| 5 | 275 | +48% | Gold star and silver weapon |

# 5. Data architecture

One table in Turso holds your single save. There is no login, just a PIN.

| Field | Type | What it holds |
| --- | --- | --- |
| id | text | Always "main" |
| bounty | integer | Current bounty |
| unit_levels | JSON text | For example {"brawler":3,"gunslinger":2,"rider":1} |
| highest_stage | integer | Highest stage unlocked (1 to 5) |
| settings | JSON text | For example {"sound":true} |
| updated_at | integer | When the save last changed (milliseconds) |

## How saving flows

- Every change saves to the device instantly.

- After each battle and each upgrade, the game sends the save to Turso.

- When the stage map opens, the game pulls the cloud save and keeps whichever copy is newer.

- If the internet is down, the game keeps working and syncs next time.

- The save API only answers requests that carry the correct PIN.

# 6. How to run the build

- One Claude Code session per phase. Close it and start fresh for the next phase.

- Use Plan Mode (Shift+Tab) only where the phase says to.

- Commit after every phase with the command given. If a phase goes wrong, you can roll back to the last commit.

- If a session passes about 20 messages, commit, close it, and start a fresh one with: "Read CLAUDE.md. We are in the middle of Phase N. Here is where we are: ..."

- Always run the app with pm2 (commands are in CLAUDE.md). Never type npm run dev yourself.

- If something looks broken, first check: pm2 logs high-noon --lines 50 --nostream

# 7. Build phases

## Phase 1: Scaffolding

Goal: An empty Next.js project that shows a title screen and a Phaser canvas with a desert backdrop, running on port 3004 through pm2.

Session: New Claude Code session. Turn on Plan Mode (Shift+Tab) for this phase only, approve the plan, then let it build.

### Before you paste the prompt

- Create a folder called high-noon inside your usual projects folder.

- Put the CLAUDE.md file from this delivery inside that folder.

- Open Terminal, cd into the folder, and run: node -v (should say v20 or higher).

- Start Claude Code in that folder with: claude

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 1 of 9: scaffolding. Do not build any gameplay yet. 1. Create a Next.js 15 project in this folder with TypeScript, Tailwind, ESLint, App Router, and a src/ directory. The folder already contains CLAUDE.md and it must be kept. If create-next-app refuses because the folder is not empty, move CLAUDE.md out temporarily and move it back afterwards. 2. Install phaser. 3. src/app/page.tsx: a title screen with the name "High Noon" on a dusty desert-orange background and a "Ride out" button that links to /play. 4. src/app/play/page.tsx: full-screen page that loads src/components/GameCanvas.tsx using next/dynamic with ssr: false. 5. GameCanvas creates a Phaser game (1280x720, Scale.FIT, autoCenter both) inside a div, and destroys the game on unmount so it never creates two canvases. 6. src/game/art/backdrop.ts: a drawBackdrop(graphics) function that draws a sky, a sun, two mesas, a couple of cacti, and a dirt street using Phaser Graphics. 7. src/game/scenes/BootScene.ts: calls drawBackdrop and shows the text "Scaffold OK". 8. Make sure .gitignore includes .env.local and .env*.local, then run git init. 9. Start the app with pm2 exactly as CLAUDE.md says, run pm2 save, and confirm http://localhost:3004 and /play both load. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- http://localhost:3004 shows the High Noon title screen.

- Clicking "Ride out" shows the desert scene with "Scaffold OK".

- Resizing the browser window keeps the whole scene visible (it scales, never crops).

### Commit

git add . && git commit -m "Phase 1: scaffolding"

## Phase 2: Game data layer

Goal: All the numbers that drive the game, plus saving progress on the device. No new visuals except a small test readout.

Session: Fresh session. No Plan Mode.

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 2 of 9: game data layer. No gameplay visuals in this phase. 1. src/game/config/units.ts: a UnitKey type ("brawler" ¦ "gunslinger" ¦ "rider") and a UNITS object with base stats: brawler: cost 15, hp 60, damage 8, range 18, speed 36 px/s, attackCooldown 0.66 s, name "Brawler" gunslinger: cost 25, hp 35, damage 7, range 110, speed 30 px/s, attackCooldown 0.66 s, name "Gunslinger" rider: cost 40, hp 90, damage 12, range 20, speed 66 px/s, attackCooldown 0.66 s, name "Rider" Add a COUNTERS map (brawler beats gunslinger, gunslinger beats rider, rider beats brawler) and COUNTER_MULTIPLIER = 2. 2. src/game/config/economy.ts: STARTING_GRUB 30, GRUB_PER_SECOND 7, DYNAMITE = { damage: 70, cooldownSeconds: 10, minWidth: 80, maxWidth: 220 }. 3. src/game/config/stages.ts: 5 stages, each with id, name, enemyGrubMultiplier, counterChance, enemyLevel, hideoutHp, jailhouseHp (always 500), firstClearBounty: 1 "Dusty Gulch": 0.9, 0.3, 1, 500, 40 2 "Rattlesnake Pass": 1.0, 0.45, 1, 600, 55 3 "Coyote Creek": 1.1, 0.55, 2, 700, 70 4 "Dead Man's Mesa": 1.2, 0.7, 3, 800, 90 5 "Black Hat Canyon": 1.35, 0.8, 4, 900, 120 Also export REPLAY_BOUNTY_RATIO = 0.5 and DEFEAT_BOUNTY = 10. 4. src/game/config/upgrades.ts: MAX_LEVEL 5, STAT_BONUS_PER_LEVEL 0.12 (applies to hp and damage for each level above 1), UPGRADE_COSTS = { 2: 50, 3: 100, 4: 175, 5: 275 }, and a helper getUnitStats(key, level) that returns the boosted stats. 5. src/lib/save/types.ts: a SaveData type (bounty, unitLevels, highestStage, settings { sound: boolean }, updatedAt). 6. src/lib/save/local.ts: DEFAULT_SAVE (bounty 0, all units level 1, highestStage 1, sound true), loadLocal(), and saveLocal(data) which stamps updatedAt with Date.now(). Use the localStorage key "hn_save" and wrap every access in try/catch so a blocked localStorage never crashes the game. 7. Temporary test: in BootScene, below "Scaffold OK", show the loaded save as text (bounty, highest stage, unit levels). After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- /play still loads and now shows "Bounty 0, Stage 1" and the three unit levels.

- pm2 logs high-noon shows no red errors.

### Commit

git add . && git commit -m "Phase 2: game data layer"

## Phase 3: Battle core

Goal: A playable battle: grub builds up, you deploy lawmen, outlaws come at you, units fight with counters, and someone's building falls.

Session: Fresh session. Use Plan Mode (Shift+Tab) because this phase touches several new files.

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 3 of 9: battle core. Use the numbers in src/game/config/ for everything. 1. In src/game/art/ create drawBrawler, drawGunslinger, drawRider, drawJailhouse, and drawHideout. Units are simple bold shapes: body, head, cowboy hat, weapon (fists for brawler, revolver for gunslinger, horse plus rifle for rider). Use the lawman and outlaw colours from CLAUDE.md. Each unit function takes (graphics, x, y, facing, level); ignore level for now. 2. src/game/scenes/BattleScene.ts receives { stageId } (default 1). It draws the backdrop, the Jailhouse on the left and the Hideout on the right, each with a health bar. 3. HUD: grub counter top left, stage name top centre, and three large deploy buttons along the bottom showing each unit's name and cost. Buttons look dimmed when you cannot afford them but still respond to taps. Grub increases at GRUB_PER_SECOND. 4. Tapping a button spends grub and spawns that lawman in front of the Jailhouse. 5. Unit behaviour, every frame: find the nearest enemy unit; if it is within range, attack it on cooldown (2x damage if this unit counters it); else if the enemy building is in range, attack the building; else walk forward. Units stop instead of overlapping a teammate directly in front of them. Each unit has a small health bar. Dead units are removed. 6. Temporary enemy: every 3 seconds spawn a random outlaw from the Hideout. This will be replaced in Phase 4. 7. When a building reaches 0 hp, freeze the battle and show "Victory" or "Defeat" with a "Play again" button that restarts the scene. 8. Make BattleScene the scene /play starts on. Remove the Phase 2 test text from BootScene and have BootScene start BattleScene. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- Grub counts up. Buttons deploy units and grub goes down by the right amount.

- Spam Brawlers: Riders should beat them. Spam Gunslingers: Brawlers should beat them.

- You can win and lose, and "Play again" restarts cleanly.

- Test on your phone later (Phase 8), but also try it in a narrow browser window now.

### Commit

git add . && git commit -m "Phase 3: battle core"

## Phase 4: Enemy AI, stage map, and results

Goal: A smart outlaw gang that counters you, a trail map with 5 stages, and a results screen that pays out bounty.

Session: Fresh session. No Plan Mode.

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 4 of 9: enemy AI, stage map, and results. 1. src/game/ai/enemyAI.ts: the outlaws get their own grub at GRUB_PER_SECOND x the stage's enemyGrubMultiplier, starting at STARTING_GRUB. Every 1.5 seconds the AI decides: find which lawman type is most common on the field; with probability counterChance, pick the unit that counters it; otherwise pick a random unit. If it cannot afford the pick, it waits and saves up. Outlaws use getUnitStats at the stage's enemyLevel. Replace the Phase 3 temporary spawner with this. 2. src/game/scenes/StageSelectScene.ts: a trail map drawn in code with 5 stage markers connected by a dotted trail. Unlocked stages show their name and are tappable. Locked stages are greyed with a padlock shape. Show current bounty top right. Tapping a stage starts BattleScene with that stageId. 3. src/game/scenes/ResultsScene.ts: shows Victory or Defeat and the bounty earned. Victory on a stage you have not beaten before pays firstClearBounty and unlocks the next stage. Replays pay firstClearBounty x REPLAY_BOUNTY_RATIO (rounded). Defeat pays DEFEAT_BOUNTY. Save through saveLocal. Buttons: "Back to map" and "Try again". 4. BattleScene now goes to ResultsScene when the battle ends (remove the Phase 3 overlay). BootScene now starts StageSelectScene. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- Beat stage 1: you get 40 bounty and stage 2 unlocks on the map.

- Replay stage 1 and win: you get 20.

- Refresh the browser: bounty and unlocked stages are still there.

- Spam one unit type and watch the outlaws start sending its counter.

### Commit

git add . && git commit -m "Phase 4: enemy AI, stage map, results"

## Phase 5: Dynamite power

Goal: The Sheriff's signature move: swipe across the street to throw a line of dynamite.

Session: Fresh session. No Plan Mode.

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 5 of 9: the Dynamite power. Use the DYNAMITE numbers from src/game/config/economy.ts. 1. Add a Dynamite button in the bottom right of the BattleScene HUD. While on cooldown it shows a shrinking ring and the seconds left. 2. Tapping it when ready enters aim mode: the battle keeps running but the screen dims slightly and shows "Swipe to throw dynamite", plus a small cancel (X) button. 3. During the swipe, draw a dashed fuse line following the pointer horizontally. On release, take the left and right edges of the swipe, widen it to at least minWidth and clamp it to maxWidth. 4. Spawn a row of explosions along that span (expanding circle, yellow then grey smoke, fading out) and a short camera shake. Every outlaw inside the span takes DYNAMITE.damage. Lawmen are not hurt. 5. Start the cooldown and exit aim mode. Cancel exits aim mode without using the power. 6. Must work with finger swipes on touch screens and click-drag with a mouse. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- Swipe across a clump of outlaws: they take a big hit and your units are untouched.

- A tiny tap-swipe still makes a small blast (minimum width).

- Cooldown counts down from 10 and the button works again after.

### Commit

git add . && git commit -m "Phase 5: dynamite power"

## Phase 6: General Store (upgrade shop)

Goal: Spend bounty to permanently level up each unit, and see them visibly change at levels 3 and 5.

Session: Fresh session. Use Plan Mode because this touches the shop, the battle, and the art files.

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 6 of 9: the General Store upgrade shop. 1. src/game/scenes/ShopScene.ts, reached from a "General Store" button on the stage map. Show current bounty and one card per unit: a large preview drawing of the unit at its current level, name, level (for example Lv 2 / 5), current hp and damage, next level hp and damage, and an "Upgrade" button with the cost from UPGRADE_COSTS. 2. Upgrading deducts bounty, raises the level, saves through saveLocal, and redraws the card. If bounty is short, the button shakes and shows "Not enough bounty". At max level the button reads "Maxed". 3. BattleScene uses getUnitStats with the saved level for lawmen. 4. Update the art functions to use the level argument: level 3 and up adds a long duster coat and a tin badge; level 5 adds a gold star badge and a silver weapon. Outlaws use the same rules with their stage enemyLevel, so late-stage outlaws look tougher too. 5. Add a "Back to map" button. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- Win a few stages, buy upgrades, and confirm bounty goes down and levels go up.

- Level a unit to 3: its card preview and its battle drawing both get the coat and badge.

- Refresh: levels are saved.

### Commit

git add . && git commit -m "Phase 6: general store upgrades"

## Phase 7: Cloud save with Turso

Goal: Your progress follows you between phone, iPad, and Mac, protected by a PIN.

Session: Fresh session. Use Plan Mode because this touches the database, the API, and the save code.

### Before you paste the prompt

- In the Turso dashboard (turso.tech), create a new database called high-noon.

- Copy its URL (starts with libsql://) and create a database token. Copy the token.

- Pick a 4-digit PIN you will remember.

- In the high-noon folder, create a file called .env.local with three lines: TURSO_DATABASE_URL=your-url, TURSO_AUTH_TOKEN=your-token, SAVE_PIN=your-pin.

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 7 of 9: cloud save with Turso. My .env.local already has TURSO_DATABASE_URL, TURSO_AUTH_TOKEN, and SAVE_PIN. 1. Install drizzle-orm, @libsql/client, and drizzle-kit (dev). Create src/db/schema.ts with the saves table exactly as described in CLAUDE.md, src/db/client.ts, and drizzle.config.ts. Push the schema to Turso. 2. src/app/api/save/route.ts: GET returns the "main" save (or null). PUT accepts a save and writes it only if its updatedAt is newer than the stored one. Both reject requests without a correct x-save-pin header with 401. 3. src/lib/save/sync.ts: pullAndMerge() fetches the cloud save and keeps whichever of cloud or local has the newer updatedAt, writing the winner to both. pushSave() sends the local save to the cloud. Both fail quietly if offline. 4. Call pullAndMerge when the stage map opens, and pushSave after every battle result and every upgrade. 5. PIN screen: on the title page, if no PIN is stored in localStorage under "hn_pin", show a 4-digit PIN entry. Check it against the API. Wrong PIN shows "That PIN didn't work. Try again." Add a small "Play offline" link that skips it. 6. On the stage map, show a small status line: "Saved to cloud" or "Offline, saved on this device". 7. Restart with pm2 so the new env vars load. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- Enter your PIN, win a stage, then check the Turso dashboard: the saves table has a row.

- Open the game in a private browser window, enter the PIN, and your bounty and levels appear.

- A wrong PIN is rejected.

### Commit

git add . && git commit -m "Phase 7: cloud save"

## Phase 8: Deploy to Vercel

Goal: The game lives at a web address you can open on your phone.

Session: Fresh session. No Plan Mode.

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 8 of 9: getting ready to deploy to Vercel. 1. Run npm run build and fix any errors or type problems until it passes cleanly. 2. Make sure .env.local is not tracked by git. 3. Add the viewport meta settings for mobile: width=device-width, initial-scale 1, no user zoom, and make the /play page fill the screen with no page scrolling. 4. Give me the exact steps to create a private GitHub repository called high-noon and push this project to it (using the gh command if it is installed, otherwise the GitHub website). 5. Then give me the exact steps to import the repo in Vercel and add the three environment variables. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- Follow Claude Code's steps to push to GitHub and import into Vercel.

- In Vercel, add TURSO_DATABASE_URL, TURSO_AUTH_TOKEN, and SAVE_PIN under Settings, Environment Variables, then redeploy.

- Open the Vercel link on your phone, turn it sideways, enter your PIN, and play a stage.

- Your progress from the Mac should already be there.

### Commit

git add . && git commit -m "Phase 8: deploy prep"

## Phase 9: Polish

Goal: Make it feel like a finished game on a phone.

Session: Fresh session. No Plan Mode.

### Prompt to paste into Claude Code

Read CLAUDE.md first. This is Phase 9 of 9: polish. Keep each change small. 1. If the phone is held upright, show a "Turn your phone sideways" message instead of the game. 2. Floating damage numbers when units hit, with a yellow "x2" when a counter hit lands. 3. A short dust puff when a unit spawns, and a small collapse animation when a unit dies. 4. Pause button in the top right of the battle with Resume and Quit to map. 5. Title screen shows the highest stage reached and total bounty. 6. A simple icon-style favicon and home-screen icon with no text: a sheriff star. 7. Balance check: add a temporary dev-only "fast forward" key (F) that runs the battle at 3x speed, simulate a few battles per stage, and tell me if any stage looks too easy or impossible. Suggest number changes but do not apply them until I approve. After completing each task, tell me clearly: what you did, what you created or changed, and what the next step is. If you run into a decision that requires my input, give me two options with your recommendation.

### How to check it worked

- Play all 5 stages on your phone.

- Tell Claude Code which stages felt too easy or too hard, and approve its number changes.

- Push to GitHub. Vercel redeploys automatically.

### Commit

git add . && git commit -m "Phase 9: polish"

# 8. After version 1

Once you have played through all five stages and the balance feels right, the natural next build is the Phase 2 content: the Snake-oil Doc, the Gatling Wagon, and the Doc's Tonic healing power. Bring that back here as its own mini build plan, and send your PNG sprites whenever they are ready so they can replace the code-drawn art one unit at a time.